TABLE OF CONTENTS

I. INTRODUCTION	4

II. TEST OBJECTIVE	5

III. SCOPE OF TESTING	5

a.	Features Not To Be Tested (Out of scope)	5

b.	Features To Be Tested (In scope)	5

IV. TEST STRATEGY	7

a.	Test Types	7

b.	Test Levels	8

c.	Supporting Tools	9

V. RISKS	9

VI. TEST CRITERIA	9

a.	Entry criteria	9

b.	Suspension Criteria.	10

c.	Exits criteria	10

VII. RESOURCE PLANNING	10

a.	System Resource	10

b.	Human Resource	11

VIII. TEST ENVIRONMENT	11

IX. SCHEDULE & ESTIMATION	12

X.TEST DELIVERABLES	12

a.	Before testing	13

b.	During testing	13

c.	After the test	13

FPT University

Software Testing - SWP391

TEST PLAN

Version 1.0

Date: 15/02/2026

Prepared by: Đào Lê Hoàng Duy

TABLE OF CONTENTS

[Right-click and select 'Update Field' to generate Table of Contents]

## 1. Introduction

### 1.1 Test Plan Overview

This Test Plan outlines the testing strategy, scope, objectives, and approach for the SWP391 project. The testing period will span one month starting from 15/02/2026, involving all team members in various testing activities.

### 1.2 Project Overview

The SWP391 project is a software development initiative that requires comprehensive testing to ensure quality, reliability, and performance. This test plan addresses all aspects of quality assurance including unit testing, system testing, and tool-based testing approaches.

## 2. Test Objectives

### 2.1 Primary Objectives

• Verify that the software meets all specified functional and non-functional requirements

• Identify and document defects in the software

• Ensure software reliability, performance, and usability

• Validate that the software is ready for production deployment

### 2.2 Secondary Objectives

• Establish testing processes and standards for the project

• Provide metrics for quality assessment

• Ensure compliance with project standards and best practices

## 3. Test Scope

### 3.1 In Scope

• All functional modules of the SWP391 project

• User interfaces and user interactions

• Business logic and data processing

• Integration between system components

• Performance and security aspects

### 3.2 Out of Scope

• Third-party integrations (unless specifically included in project requirements)

• Hardware compatibility testing

• Network infrastructure testing

• End-user training documentation

## 4. Test Strategy

### 4.1 Unit Testing

• Approach: White Box Testing and Black Box Testing

• Techniques:

• Equivalence Partitioning (EP)

• Boundary Value Analysis (BVA)

• Statement Coverage

• Decision Coverage

• Responsibility: Lâm Trí Thông

• Target Components: Functions, Procedures, Methods

### 4.2 System Testing - Decision Table Testing

• Approach: Decision Table Testing for functions with combined input factors

• Focus: Functions with UI fields requiring rule-based validation

• Responsibility: Trần Khương

• Deliverable: Decision tables and corresponding test cases

### 4.3 System Testing - Use Case Testing

• Approach: Use Case Testing covering complete user journeys

• Focus: Basic flow and Alternative flow scenarios

• Responsibility: Lâm Hoàng Khang, Trần Thế Phong

• Deliverable: Use case specifications and test cases

### 4.4 Testing Tools Integration

• Approach: Tool-based testing to support quality assurance

• Tool Categories:

• Static Code Analysis Tools

• Automation Testing Tools

• Test Management Tools

• Responsibility: Trần Nhật Duy

• Deliverable: Tool implementation and demonstration

## 5. Test Team

| Name | Role | Responsibilities |
| --- | --- | --- |
| Đào Lê Hoàng Duy | Test Plan Manager | Create and maintain test plan, coordinate testing activities, ensure testing timeline adherence |
| Lâm Trí Thông | Unit Test Engineer | Design and execute unit tests, apply EP and BVA techniques, ensure code coverage |
| Trần Khương | System Test Engineer (Decision Table) | Create decision tables, design test cases for rule-based functions |
| Lâm Hoàng Khang | System Test Engineer (Use Case) | Specify use cases, design test cases for user journeys |
| Trần Thế Phong | System Test Engineer (Use Case) | Support use case testing, validate basic and alternative flows |
| Trần Nhật Duy | Testing Tools Engineer | Select and implement testing tools, provide tool demonstrations |

## 6. Test Environment

### 6.1 Hardware Requirements

• Development machines with sufficient processing power

• Test servers for integration and system testing

• Network infrastructure for connectivity testing

### 6.2 Software Requirements

• Operating System: [To be specified based on project requirements]

• Programming Language: [To be specified based on project technology stack]

• Database: [To be specified based on project requirements]

• Testing Tools: [To be determined by Testing Tools Engineer]

### 6.3 Test Data

• Test data sets for various scenarios

• Mock data for isolated testing

• Production-like data for integration testing

## 7. Test Schedule

| Phase | Start Date | End Date | Duration | Responsible |
| --- | --- | --- | --- | --- |
| Test Planning | 15/02/2026 | 22/02/2026 | 1 week | Đào Lê Hoàng Duy |
| Test Case Design | 23/02/2026 | 01/03/2026 | 1 week | All team members |
| Unit Testing | 02/03/2026 | 08/03/2026 | 1 week | Lâm Trí Thông |
| System Testing | 09/03/2026 | 15/03/2026 | 1 week | Trần Khương, Lâm Hoàng Khang, Trần Thế Phong |
| Tools Implementation | 16/03/2026 | 22/03/2026 | 1 week | Trần Nhật Duy |
| Bug Fixing & Regression | 23/03/2026 | 29/03/2026 | 1 week | Development team |
| Test Closure | 30/03/2026 | 31/03/2026 | 2 days | Đào Lê Hoàng Duy |

## 8. Test Deliverables

### 8.1 Test Documents

• Test Plan (this document)

• Test Cases for each testing type

• Test Scripts and Procedures

• Test Reports

### 8.2 Test Results

• Test Execution Reports

• Defect Reports

• Test Coverage Reports

• Performance Test Results

### 8.3 Presentations

• 8-minute presentations for each testing area

• Tool demonstration sessions

• Final test summary presentation

## 9. Risk Analysis

### 9.1 Identified Risks

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Incomplete requirements understanding | Medium | High | Regular reviews with stakeholders, clarification sessions |
| Tight testing schedule | High | Medium | Prioritize critical test cases, parallel execution |
| Integration issues between modules | Medium | High | Early integration testing, continuous integration |
| Test environment instability | Medium | Medium | Dedicated test environment, regular backups |
| Team member availability | Low | High | Cross-training, documentation backup |
| Tool implementation delays | Medium | Medium | Early tool evaluation, backup manual procedures |

### 9.2 Contingency Planning

• Buffer time allocated in schedule for unexpected delays

• Alternative testing approaches for critical scenarios

• Regular risk assessment meetings

## 10. Entry and Exit Criteria

### 10.1 Entry Criteria

• Test plan approved by stakeholders

• Test environment ready and validated

• Test cases reviewed and approved

• Team trained on tools and procedures

### 10.2 Exit Criteria

• All critical test cases executed

• No critical defects outstanding

• Test coverage targets achieved

• Test reports completed and approved

## 11. Test Metrics

### 11.1 Coverage Metrics

• Code coverage percentage

• Requirement coverage percentage

• Test case execution percentage

### 11.2 Defect Metrics

• Defect density

• Defect removal efficiency

• Defect trend analysis

### 11.3 Progress Metrics

• Test case execution progress

• Schedule adherence

• Resource utilization

## 12. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | [To be determined] |  |  |
| Test Manager | Đào Lê Hoàng Duy |  | 15/02/2026 |
| Quality Assurance | [To be determined] |  |  |

## 13. Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 15/02/2026 | Đào Lê Hoàng Duy | Initial version |

## 14. Appendices

### 14.1 Test Case Templates

Templates for test case design will be provided separately for each testing type.

### 14.2 Tool Specifications

Detailed specifications for testing tools will be provided by the Testing Tools Engineer.

### 14.3 Contact Information

All team members are available via project communication channels for any testing-related queries.

Document Status: Draft

Next Review Date: 22/02/2026

Distribution: Project Team, Stakeholders, Quality Assurance Team